**Sprint 1 Report**

**Pinned**

**Oct 22, 17**

**Actions to Stop Doing**

* The team should stop worrying so much about completing tasks and focus more on applying scrum techniques
  + As the purpose of the course is to learn scrum techniques as a team we would like to focus more on regularly implementing them into our workflow.

**Actions to Start Doing**

* The team should start doing more group coding sessions.
* The team should coordinate their schedules to decide when the ideal time for meetings is, and when each member should be completing a task assigned to them
* The team should start assigning more specific tasks to individual members, to be able to separate work

**Actions to Keep Doing**

* The team should continue holding regular scrum meetings.
  + Regular scrum meeting help to keep the project on track, thus we would like to continue holding at least 3 scrum meetings each week.
* The team should continue to communicate about every decision, and before pushing their changes to the development branch to avoid conflicts.
* The team should continue using Slack for communication purposes, as well as maintaining their progress on the physical Scrum board and on Trello.

**Work Completed/ Not Completed**

* As a user, I want to get a basic website running with a map and a simple menu. **(completed)**
* As a user who prefers to create his/her own events, I want to drop a pin where I would like to host my event. **(completed)**
* As a user who prefers to join existing events, I want to view and request to join events around me. **(not completed)**
* As a user who prefers to create his/her own events, I want to add information to my event such as time, gear to bring, and number of people needed. **(not completed)**

**Work Completion Rate**

* 2/4 user stories were completed during this sprint.
* 22 estimated work hours were completed during this sprint
* 7 total days were spent on this sprint
* The average number of user stories completed each day was 0.3
* The average number of ideal work hours completed per day was 3.1